# PROJECT SUMMARY: EXPLORE CALIFORNIA

## PHASE 1: PRODUCT REQUIREMENTS DOCUMENT (PRD)

This document defines the vision, features, and objectives of the product.

### 1. Objective

- Vision: A connected single-source web and mobile application for tours, travel, maps, and restaurant reservations for visitors planning a trip to California.

- Goals: Make vacationing in California easier, provide a one-stop-shop for travelers, and deliver an engaging user experience.

- Initiatives: Reduce vacation friction, increase tourism spending in California, and lead the state's travel industry.

### 2. Key Features

- Air: Connects flight data via confirmation numbers to provide real-time updates and check-in reminders.

- Land & Sea: Integration with rideshares (Lyft), car rentals, taxis, and water activities like whale watching or boat rentals.

- Room & Food: API connections to Airbnb, VRBO, major hotel chains, TripAdvisor, and Google Maps for dining and lodging.

- Search & Plan: A global search tool (<50ms response time) and a personalized trip planner based on user profiles and interests.

- Vend: A portal for California businesses (with a state tax ID) to register and manage their services in the database.

## PHASE 2: ALPHA TEST PLAN (Codename: Yosemite)

This plan outlines how the quality and stability of the PRD requirements will be verified.

### 1. Schedule (8-Week Cycle)

- Weeks 1-2 (Prep): Finalize test plans, set up workspaces, configure devices, and simulate APIs.

- Weeks 3-6 (Testing):

  - Week 3: Air, Land, Sea.

  - Week 4: Room, Food, Fun.

  - Week 5: Sport, Tour, Search.

  - Week 6: Plan, Vend, Settings.

- Week 7: Hardware/Software compatibility and Regression testing.

- Week 8: Final reporting and analysis.

### 2. Measurement & Severity

- Critical (2.5): System crash or data loss.

- Major (1.2): Failure of non-critical aspects within a primary topic.

- Minor (1.0): Non-essential operations disrupted; easy workaround exists.

- Trivial (0.5): No impact on performance or operations.

## PHASE 3: TEST CASE & EXECUTION RESULTS

Detailed testing of specific builds (Build 0.1.25) based on the PRD and Test Plan.

### Test Focus: Air Section (Week 3)

| # | Action | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| 1 | Search existing booking | Flight confirmed | Flight confirmed | PASS |
| 2 | Booking < 7 days old | Flight confirmed | Not found | FAIL (ISS-0128) |
| 3 | Booking < 14 days old | Flight confirmed | Not found | FAIL (ISS-0129) |
| 4 | Search Southwest Airlines | Flight found | Not found | FAIL (ISS-0129) |
| 5 | Search JetBlue | Flight found | Not found | FAIL (ISS-0131) |
| 6 | Location Search (LGB) | Flight info found | Timeout | FAIL (ISS-0156) |

## PHASE 4: CLOSURE & NEXT STEPS

Summary of findings to be addressed before the Beta release.

- Summary: While basic flight confirmation for older bookings is working, the system fails on recent bookings (<14 days) and lacks stable API connections with major carriers like Southwest and JetBlue.

- Priority: Developers must fix API authentication issues and database sync latency before proceeding to the next testing phase.

- Hardware Note: Testing successfully covered Windows, iOS, and Android, but identified consistent database errors across all platforms.